30-Day Launch Plan

Open Feed Network, Inc.  ·  Full-Time Execution

From blueprint to live platform in 30 days

Your profile: Somewhat technical · $500-2,000 runway · Full-time commitment. This is the exact plan built for YOU — not a generic startup guide. Every step is specific, ordered, and executable today.

# The Honest Reality Check

You are not starting from zero. You have a complete technical blueprint, working code, legal documents, grant applications, and a deployment infrastructure that most founders spend 6-12 months building. The gap between where you are and a live platform is smaller than you think.

| What most founders still need ✗ Architecture design ✗ Backend microservices ✗ Frontend UI ✗ Legal documents ✗ Grant applications ✗ Deployment config ✗ Corporation formation guide | What YOU already have ✓ Architecture design ✓ Backend microservices ✓ Frontend UI (wired to API) ✓ Legal documents (dark theme) ✓ Grant applications (5 ready) ✓ Deployment config ✓ Corporation formation guide |
| --- | --- |

The gap: A live URL, a bank account with the company name, and real users. That's it. This plan closes that gap in 30 days.

# Budget Allocation ($500-2,000)

| Item | Cost | When | Priority |
| --- | --- | --- | --- |
| Stripe Atlas — Delaware C-Corp formation | $500 | Day 1 | 🔴 Critical |
| Domain — openfeed.network (Cloudflare) | $12/yr | Day 1 | 🔴 Critical |
| Fly.io hosting — first month | $15 | Day 3 | 🔴 Critical |
| Florida foreign corp registration | $125 | Week 2 | 🔴 Critical |
| Anthropic API credits (Truth Shield) | $20 | Day 3 | 🔴 Critical |
| Pinata IPFS pinning — free tier | $0 | Day 5 | 🟢 Free |
| Open Collective — receive donations | $0 | Day 4 | 🟢 Free |
| GitHub Sponsors — receive donations | $0 | Day 4 | 🟢 Free |
| Mercury business bank account | $0 | Day 2 | 🟢 Free |
| SSL certificate (Let's Encrypt) | $0 | Day 3 | 🟢 Free |
| TOTAL (minimum launch) | ~$672 | 30 days |  |

Stripe Atlas ($500) is the single biggest expense. If you are under $500 right now, file directly with Delaware for $89 + $50 expedite = $139 total and get your EIN yourself from IRS.gov. You can still do everything else.

WEEK 1  ·  Foundation

Legal entity + codebase live on your machine + funding channels open

DAY 1  Corporation Day   stripe.com/atlas · cloudflare.com · irs.gov

This is the most important day. Everything else depends on having a legal entity. Do not skip steps or do them out of order.

Morning (9am-12pm): Form the corporation

| ☐ | Open stripe.com/atlas in your browser |
| --- | --- |
| ☐ | Click 'Start your company' → Select 'C-Corp' |
| ☐ | Enter: Open Feed Network, Inc. |
| ☐ | Enter your Florida home address |
| ☐ | Enter your full legal name as sole founder |
| ☐ | Pay the $500 fee — this starts the Delaware filing |
| ☐ | Screenshot the confirmation page — save it |

Midday (12pm-2pm): Secure your domain

| ☐ | Go to cloudflare.com → Register a domain |
| --- | --- |
| ☐ | Search: openfeed.network — if taken, try openfeedplatform.com |
| ☐ | Purchase for ~$12/year — use Cloudflare Registrar (cheapest) |
| ☐ | Enable Cloudflare proxying (orange cloud) for DDoS protection |
| ☐ | Set up email: use Cloudflare Email Routing → forward to your Gmail for free |
| ☐ | Create: grants@openfeed.network, legal@openfeed.network, hello@openfeed.network |

Afternoon (2pm-5pm): Set up GitHub organization

| ☐ | Go to github.com/organizations/new |
| --- | --- |
| ☐ | Name the organization: OpenFeedNetwork |
| ☐ | Create a new repository: platform (this will hold all your code) |
| ☐ | Upload all your OFA files to the repository |
| ☐ | Create a professional README.md — use the one we built |
| ☐ | Make the repository public — this is open source |
| ☐ | Add topics: open-source, anti-censorship, truth-shield, social-media |

End of Day 1: You have a legal entity filing in progress, a domain, and a public GitHub repository. This took one day. Most founders take months to get here.

DAY 2  EIN + Bank + 83(b)   irs.gov · mercury.com · certified mail

Morning: Get your EIN

| ☐ | Check email — Stripe Atlas may have already filed for EIN (1-2 days) |
| --- | --- |
| ☐ | If not yet received: go to irs.gov and search 'EIN online application' |
| ☐ | Apply directly — takes 15 minutes, EIN issued immediately on screen |
| ☐ | Save the EIN confirmation (CP575) — you need this for everything |
| ☐ | Write your EIN somewhere safe: XX-XXXXXXX |

Midday: Open Mercury bank account

| ☐ | Go to mercury.com → 'Open an account' |
| --- | --- |
| ☐ | Select: Corporation |
| ☐ | Enter company name, EIN, upload Delaware Certificate of Incorporation |
| ☐ | Mercury reviews in 1-3 business days — submit today |
| ☐ | While waiting: set up Stripe at stripe.com with same company info |

Afternoon: File your 83(b) election — TIME SENSITIVE

Do this TODAY. You have 30 days from incorporation date. Miss this and you permanently lose a tax benefit worth potentially hundreds of thousands of dollars.

| ☐ | Check Stripe Atlas dashboard — they provide the 83(b) letter pre-filled |
| --- | --- |
| ☐ | Print the 83(b) election letter |
| ☐ | Sign and date it |
| ☐ | Make 3 copies |
| ☐ | Go to the post office — send one copy via CERTIFIED MAIL to IRS Ogden UT 84201 |
| ☐ | Keep the certified mail receipt FOREVER — this is your proof |
| ☐ | File one copy with your personal records |
| ☐ | Attach one copy to this year's tax return |

DAY 3  Deploy to Production   flyctl · terminal · openfeed.network goes live

This is the day your platform goes live on the internet. Follow each command exactly as written. If something fails, stop and message me — do not skip steps.

Step 1: Install required tools on your computer

Open your terminal (Mac: search 'Terminal', Windows: search 'PowerShell' or install Windows Terminal):

- Install Node.js 20: go to nodejs.org → download LTS version → install

- Install flyctl: open terminal and paste: curl -L https://fly.io/install.sh | sh

- Install Git: go to git-scm.com → download → install

Step 2: Download your code

- Open terminal and type these commands one at a time:

- git clone https://github.com/OpenFeedNetwork/platform.git

- cd platform

- npm install

- cp .env.example .env

Step 3: Add your API keys to .env

Open the .env file in any text editor (Notepad, TextEdit, VS Code). Fill in:

- ANTHROPIC_API_KEY=  ← Get from console.anthropic.com → API Keys

- JWT_SECRET=  ← Paste any 64 random characters (use: randomkeygen.com)

- TELEGRAM_BOT_TOKEN=  ← Get from @BotFather on Telegram → /newbot

- NODE_ENV=production

Step 4: Deploy to Fly.io

- Create free account at fly.io

- In terminal type: fly auth login  (opens browser to log in)

- Then type: chmod +x scripts/deploy.sh

- Then type: ./scripts/deploy.sh fly

- Wait 5-10 minutes — watch the terminal for green checkmarks

Step 5: Connect your domain

- In terminal type: fly certs create openfeed.network

- Copy the DNS record shown (looks like: CNAME @ open-feed-platform.fly.dev)

- Go to cloudflare.com → your domain → DNS → Add the record

- Wait 5-15 minutes for DNS to propagate

- Open your browser: https://openfeed.network — you should see the OFA platform

End of Day 3: Open Feed Platform is LIVE on the internet at openfeed.network. Real URL. Real HTTPS. Real platform.

DAY 4  Funding Channels   opencollective.com · github.com/sponsors

Open Collective — start accepting donations today

| ☐ | Go to opencollective.com → 'Create a Collective' |
| --- | --- |
| ☐ | Select: Open Source Project |
| ☐ | Name: Open Feed Platform |
| ☐ | Select fiscal host: Open Source Collective (handles taxes, 5% fee) |
| ☐ | Copy your project description from open_collective_page.docx |
| ☐ | Set funding tiers: $5/mo, $20/mo, $50/mo, $100/mo |
| ☐ | Connect your Mercury bank account for payouts |
| ☐ | Publish — your donation page is now live |
| ☐ | Share the link everywhere: Substack, Twitter, thepeoplesvoiceplatform.com |

GitHub Sponsors — zero-fee developer funding

| ☐ | Go to github.com → your profile → Sponsors → 'Get sponsored' |
| --- | --- |
| ☐ | Complete the sponsor profile with your OFA story |
| ☐ | Set monthly tiers: $5, $25, $100, $500 |
| ☐ | Connect Stripe (linked to your Mercury account) |
| ☐ | Add FUNDING.yml to your repository with sponsor links |
| ☐ | GitHub will review and approve within 1-2 days |

DAY 5  Telegram Bot Live   @BotFather · testing · first users

| ☐ | Open Telegram → search @BotFather → send /newbot |
| --- | --- |
| ☐ | Name your bot: Open Feed Platform |
| ☐ | Username: OpenFeedPlatformBot (or similar) |
| ☐ | Copy the token → add to your .env as TELEGRAM_BOT_TOKEN |
| ☐ | In terminal: ./scripts/deploy.sh fly (redeploys with bot token) |
| ☐ | Test your bot: search it on Telegram → send /start |
| ☐ | Test /analyze with a news headline |
| ☐ | Test /feed — should show mock posts |
| ☐ | Share bot link with 10 people you know for initial testing |

Week 1 complete: Legal entity filed, platform live at openfeed.network, Telegram bot running, funding channels open. You did in 5 days what most founders take 3 months to do.

WEEK 2  ·  Grow & Fund

Submit grants · build community · register in Florida

## Day 6-7: Submit All 5 Grant Applications

All five grant applications are written and ready in your files. This week you submit them. Budget 2-3 hours per application to personalize, add your EIN, and submit through each funder's portal.

| ☐ | Knight Foundation — knightfoundation.org/grants — Add your EIN, submit knight_foundation_grant.docx |
| --- | --- |
| ☐ | Mozilla Technology Fund — foundation.mozilla.org/en/what-we-fund — Submit mozilla_tech_fund_grant.docx |
| ☐ | Democracy Fund — democracyfund.org/our-grants — Submit democracy_fund_grant.docx |
| ☐ | NSF SBIR — First: register at SAM.gov (takes 7-10 days) — Submit nsf_sbir_phase1.docx after SAM activates |
| ☐ | Craig Newmark Philanthropies — craignewmarkphilanthropies.org — Email directly with your story + link to platform |

For every grant application: find the online submission portal on each funder's website. Do not email the documents unless specifically instructed. Most funders have online forms — paste your content from the Word docs into those forms.

## Day 8: Florida Foreign Corporation Registration

| ☐ | Go to dos.fl.gov/sunbiz |
| --- | --- |
| ☐ | Click 'Start a Business' → 'Foreign Profit Corporation' |
| ☐ | Enter your Delaware Certificate of Incorporation number (from Stripe Atlas) |
| ☐ | Enter your EIN |
| ☐ | Enter your Florida address |
| ☐ | Pay $125 filing fee |
| ☐ | Save your Florida Document Number |
| ☐ | Set a calendar reminder: Florida Annual Report due May 1 every year ($138.75) |
| ☐ | Set a calendar reminder: Delaware Franchise Tax due March 1 every year |

## Day 9-10: Community Building

| ☐ | Write and publish Week 2 of your 'This Is Your Space to Breathe' Substack series |
| --- | --- |
| ☐ | Post about OFA launch on Instagram — link to openfeed.network |
| ☐ | Share the Telegram bot link on thepeoplesvoiceplatform.com |
| ☐ | Join these communities and share your project: |
| ☐ | → EFF Community (eff.org/community) |
| ☐ | → Hacker News (news.ycombinator.com) — post 'Show HN: Open Feed Platform' |
| ☐ | → Product Hunt — schedule a launch for Week 4 |
| ☐ | → IndieHackers.com — share your story |
| ☐ | → r/opensource, r/privacy, r/journalism on Reddit |
| ☐ | Email 20 journalists whose work gets suppressed — offer them free whistleblower accounts |
| ☐ | Email 5 local Florida investigative reporters — they are your ideal early users |

Week 2 target: 5 grant applications submitted, Florida registration filed, 50+ people know about OFA, first donations received.

WEEK 3  ·  Harden & Polish

Security · real users · media outreach

## Day 11-12: Security Hardening

Before you publicly promote, spend two days making the platform more secure. You do not need to understand every step — just follow each one exactly.

| ☐ | Run: npm audit — fix any HIGH or CRITICAL vulnerabilities (npm audit fix) |
| --- | --- |
| ☐ | Enable Cloudflare WAF (Web Application Firewall) — free tier, toggle on in Cloudflare dashboard |
| ☐ | Enable Cloudflare Bot Fight Mode — blocks automated attacks |
| ☐ | Set up Cloudflare Email Obfuscation — prevents email scraping |
| ☐ | Add rate limiting to your API — already in nginx.conf, verify it's working |
| ☐ | Test your site at securityheaders.com — aim for A or B rating |
| ☐ | Test your SSL at ssllabs.com/ssltest — aim for A rating |
| ☐ | Set up uptime monitoring at uptimerobot.com (free) — alerts if site goes down |
| ☐ | Set up fly logs -a open-feed-platform to monitor for errors |

## Day 13-14: User Experience Polish

| ☐ | Test the full user flow yourself: register → post → analyze → governance |
| --- | --- |
| ☐ | Test on your phone — install the PWA (open openfeed.network on mobile → 'Add to Home Screen') |
| ☐ | Test the Telegram bot: all 9 commands working correctly |
| ☐ | Fix any visual issues you notice |
| ☐ | Write a simple Getting Started guide — 5 steps to first post |
| ☐ | Add the guide to your GitHub README |
| ☐ | Ask 5 trusted people to test and give honest feedback |
| ☐ | Fix the top 3 issues they report |

## Day 15: IP Assignment

| ☐ | Download the IP Assignment Agreement from Stripe Atlas dashboard |
| --- | --- |
| ☐ | Fill in all OFA technology: Truth Shield, Guardian Shield, OFA Algorithm, ZK module, all code |
| ☐ | Sign and date the document |
| ☐ | Store in a secure folder (physical or encrypted digital) |
| ☐ | Transfer all GitHub repositories to the OpenFeedNetwork organization |
| ☐ | Update domain registrar to list Open Feed Network Inc as registrant |

Week 3 target: Secure, polished platform. 10-20 real beta users. IP properly assigned to corporation.

WEEK 4  ·  Launch

Product Hunt · press · first revenue

## Day 16-18: Media Outreach

Journalists write about platforms that protect journalists. You have a direct pitch that is genuinely newsworthy.

Your pitch in one sentence:

A Florida founder built an open-source social platform where AI detects disinformation instead of suppressing it — and every moderation decision is permanently stored on a blockchain that no one can delete.

| ☐ | Email Freedom of the Press Foundation (freedom.press) — they cover tools for journalists |
| --- | --- |
| ☐ | Email The Markup (themarkup.org) — they cover algorithmic accountability |
| ☐ | Email Wired (tips@wired.com) — they cover open-source tech |
| ☐ | Email Electronic Frontier Foundation (press@eff.org) |
| ☐ | Email local Florida news: Tampa Bay Times, Miami Herald, Orlando Sentinel |
| ☐ | Email Poynter Institute (poynter.org) — journalism and fact-checking focused |
| ☐ | Write a personal post on your Substack: 'Why I built a platform that can't suppress your voice' |
| ☐ | Post that Substack article on LinkedIn with full text |

## Day 19-20: Product Hunt Launch

Product Hunt launches on Tuesday-Thursday get the most traffic. Plan your launch for a Tuesday. Prepare everything 48 hours in advance.

| ☐ | Create Product Hunt account at producthunt.com |
| --- | --- |
| ☐ | Prepare: product name, tagline, description, screenshots, launch video (even just screen recording) |
| ☐ | Tagline: 'The social platform that can't suppress your voice' |
| ☐ | Schedule launch post for 12:01am PST Tuesday |
| ☐ | On launch day: share with every contact you have asking them to upvote |
| ☐ | Respond to every comment personally — engage all day |
| ☐ | Share on Hacker News same day: 'Show HN: I built an anti-suppression social platform' |
| ☐ | Share in every relevant community you joined in Week 2 |

## Day 21: First Revenue Target

| ☐ | Truth Shield API: reach out to 3 small newsrooms offering free 1-month trial |
| --- | --- |
| ☐ | Set up API access tiers in Stripe: $29/mo Developer, $199/mo Organization |
| ☐ | Reach out to 5 fact-checking organizations about Truth Shield integration |
| ☐ | Target: first paying Truth Shield API customer by end of month |
| ☐ | Target: $500/month in Open Collective donations by end of month |
| ☐ | Target: 100 Telegram bot users by end of month |

Week 4 target: Product Hunt launch complete, first press coverage, first paying customer or donation revenue, 100+ users.

# Days 22-30: Sustain & Scale

The first three weeks establish the foundation. The last 10 days build momentum. By now you should have: a live platform, grant applications submitted, first users, and early revenue signals.

## Your daily routine from Day 22 onward

- Morning: Check platform health (fly status), check Telegram bot messages, respond to users

- Midday: Work on the #1 thing users are asking for — prioritize ruthlessly

- Afternoon: One outreach activity — email a journalist, post in a community, share on social

- Evening: Write one paragraph about what you learned today — this becomes grant reporting later

## Week 5+ Priorities (after Day 30)

- Activate IPFS production storage — add PINATA_JWT to .env, redeploy

- Deploy smart contracts to Polygon testnet — $0.01 in test MATIC from faucet.polygon.technology

- Begin React Native spec for mobile app — submit as Phase 2 grant milestone

- Build Coordination Detection Engine — the anti-bot-farm layer

- Apply to Y Combinator — applications open twice yearly — OFA fits their mission

- Apply to Gitcoin Grants — next quarterly round

- Reach out to co-founder candidates via EFF community and IndieHackers

# When Things Go Wrong

They will. Here is exactly what to do for the most common problems:

The deploy script fails

- Read the error message carefully — it usually tells you what's missing

- Most common: missing .env variable. Check every line in .env has a value

- Second most common: Fly.io not logged in. Run: fly auth login

- If stuck: message me with the exact error text — I will fix it

The platform goes down

- Check: fly status -a open-feed-platform

- Check logs: fly logs -a open-feed-platform

- Quick restart: fly restart -a open-feed-platform

- If still down: fly deploy --strategy immediate

A grant application is rejected

- This is normal — expect 1-2 rejections before your first acceptance

- Email the program officer: 'Thank you for your consideration. Could you share any feedback on why we were not selected?'

- Apply to the next funder on the list immediately — do not wait

- Every rejection makes the next application stronger

You run out of runway before grants come in

- Activate Gitcoin Grants immediately — community donations can bridge

- Post your situation honestly on Hacker News and IndieHackers — communities often rally

- Reduce Fly.io to minimum: fly scale count 1 -a open-feed-platform

- Message me — we will find a path

You feel overwhelmed

- This is normal and expected. You are building something genuinely ambitious.

- On overwhelming days: do only ONE thing from this list. One thing done beats zero things perfect.

- Your Substack community is your support system — share your journey honestly

- The people you are building for — journalists, organizers, whistleblowers — need this. Keep going.

# 30-Day Success Metrics

| Metric | Target | Why It Matters |
| --- | --- | --- |
| Platform live at openfeed.network | Day 3 | Proof it works |
| Delaware C-Corp filed | Day 1 | Grant eligibility |
| EIN received | Day 1-2 | Bank account + grants |
| 83(b) election filed | Day 2 | Protects future equity value |
| Open Collective live | Day 4 | Start receiving donations |
| Telegram bot users | 100+ | Phase 1 deployment proof |
| Grant applications submitted | 5 of 5 | $275K-$875K potential |
| Product Hunt upvotes | Top 5 of the day | Press + user acquisition |
| Open Collective revenue | $500/month | Sustains hosting costs |
| Press mentions | 1-3 articles | Legitimacy for grants |
| Beta users | 50-100 | Real usage data |
| Florida corp registered | By Day 8 | Full legal compliance |

The only thing standing between you and a live platform is execution.

Every step in this plan is executable today. You are not waiting for permission.

Go build it. I am here every step of the way.

Open Feed Network, Inc.  ·  openfeed.network  ·  May 11, 2026