30-Day Launch Plan

Open Feed Network, Inc.  ·  Full-Time Execution

From blueprint to live platform in 30 days

Your profile: Somewhat technical · $500-2,000 runway · Full-time. Every step is specific, ordered, and executable today. Tick each checkbox as you complete it.

# Reality Check — What You Already Have

You are not starting from zero. The gap between where you are and a live platform is smaller than you think.

| What most founders still need | What YOU already have |
| --- | --- |
| Architecture design | ✓ Complete |
| Backend microservices | ✓ Truth Shield, Guardian Shield, OFA Feed, Gateway |
| Frontend UI | ✓ Wired to real API endpoints |
| Legal documents | ✓ Terms of Service + Privacy Policy |
| Grant applications | ✓ 5 applications written and ready |
| Deployment config | ✓ Fly.io, Docker, GitHub Actions |
| Corporation formation guide | ✓ Step-by-step with every URL |
| PWA mobile app | ✓ Service worker + manifest complete |
| Telegram bot | ✓ All 9 commands implemented |

The gap: A live URL, a bank account with the company name, and real users. This plan closes that gap in 30 days.

# Budget Allocation ($500-2,000)

| Item | Cost | When | Priority |
| --- | --- | --- | --- |
| Stripe Atlas — Delaware C-Corp formation | $500 | Day 1 | Critical |
| Domain — openfeed.network (Cloudflare) | $12/year | Day 1 | Critical |
| Fly.io hosting — first month | $15 | Day 3 | Critical |
| Florida foreign corp registration | $125 | Week 2 | Critical |
| Anthropic API credits (Truth Shield) | $20 | Day 3 | Critical |
| Mercury business bank account | $0 | Day 2 | Free |
| Pinata IPFS pinning — free tier | $0 | Day 5 | Free |
| Open Collective — receive donations | $0 | Day 4 | Free |
| GitHub Sponsors — receive donations | $0 | Day 4 | Free |
| SSL certificate (Let's Encrypt) | $0 | Day 3 | Free |
| TOTAL minimum launch | ~$672 | 30 days |  |

If under $500: File directly with Delaware ($89 + $50 expedite) + hire a registered agent ($39). Total: ~$178. Same result, more steps.

WEEK 1  ·  Foundation

Legal entity + platform live + funding channels open

DAY 1  Corporation Day   — stripe.com/atlas · cloudflare.com · github.com

The most important day. Everything else depends on a legal entity.

Morning (9am-12pm): Form the corporation

| ☐ | Open stripe.com/atlas in your browser |
| --- | --- |
| ☐ | Click 'Start your company' → Select 'C-Corp' |
| ☐ | Enter: Open Feed Network, Inc. |
| ☐ | Enter your Florida home address and full legal name |
| ☐ | Pay $500 — this starts the Delaware filing |
| ☐ | Screenshot the confirmation — save it |

Midday (12pm-2pm): Secure your domain

| ☐ | Go to cloudflare.com → Register a domain |
| --- | --- |
| ☐ | Search: openfeed.network — if taken try openfeedplatform.com |
| ☐ | Purchase ~$12/year through Cloudflare Registrar |
| ☐ | Set up free email routing: grants@, legal@, hello@ all forward to your Gmail |

Afternoon (2pm-5pm): Set up GitHub organization

| ☐ | Go to github.com/organizations/new |
| --- | --- |
| ☐ | Name: OpenFeedNetwork |
| ☐ | Create repository: platform — upload all your OFA code files |
| ☐ | Make the repository public — this is open source |
| ☐ | Add topics: open-source, anti-censorship, truth-shield, social-media |

End of Day 1: Legal entity filing in progress, domain secured, public GitHub repository live.

DAY 2  EIN + Bank + 83(b)   — irs.gov · mercury.com · post office

Morning: Get your EIN

| ☐ | Check email — Stripe Atlas may have already filed (1-2 days) |
| --- | --- |
| ☐ | If not yet: go to irs.gov → search 'EIN online application' → apply (15 min, instant EIN) |
| ☐ | Save the EIN confirmation letter — write your EIN here: ___-______ |

Midday: Open Mercury bank account

| ☐ | Go to mercury.com → 'Open an account' → Corporation |
| --- | --- |
| ☐ | Enter company name, EIN, upload Delaware Certificate of Incorporation |
| ☐ | Mercury reviews in 1-3 business days — submit today, move on |

Afternoon: File 83(b) election — MUST DO WITHIN 30 DAYS OF DAY 1

Missing this deadline permanently loses a tax benefit worth potentially $100,000+. Do this today, not later.

| ☐ | Open Stripe Atlas dashboard — download the pre-filled 83(b) letter |
| --- | --- |
| ☐ | Print it, sign it, date it, make 3 copies |
| ☐ | Go to the post office — send one copy CERTIFIED MAIL to: IRS, Ogden, UT 84201-0002 |
| ☐ | Keep the certified mail receipt FOREVER — this is your legal proof |
| ☐ | Keep one copy in personal records, one copy in company records |

DAY 3  Deploy to Production   — flyctl · terminal · openfeed.network goes live

This is the day your platform goes live. Follow each command exactly. If something fails, stop and ask me — do not skip steps.

Step 1: Install tools on your computer

| ☐ | Node.js 20: go to nodejs.org → download LTS → install |
| --- | --- |
| ☐ | flyctl: open Terminal and paste: curl -L https://fly.io/install.sh ¦ sh |
| ☐ | Git: go to git-scm.com → download → install |

Step 2: Download and configure your code

| ☐ | In Terminal, type: git clone https://github.com/OpenFeedNetwork/platform.git |
| --- | --- |
| ☐ | Type: cd platform |
| ☐ | Type: npm install |
| ☐ | Type: cp .env.example .env |
| ☐ | Open .env in any text editor (Notepad/TextEdit/VS Code) |
| ☐ | Add: ANTHROPIC_API_KEY= ← from console.anthropic.com → API Keys |
| ☐ | Add: JWT_SECRET= ← any 64 random characters from randomkeygen.com |
| ☐ | Add: NODE_ENV=production |

Step 3: Deploy to Fly.io

| ☐ | Create free account at fly.io |
| --- | --- |
| ☐ | In Terminal: fly auth login (opens browser) |
| ☐ | Type: chmod +x scripts/deploy.sh |
| ☐ | Type: ./scripts/deploy.sh fly (takes 5-10 minutes — watch for green checkmarks) |

Step 4: Connect your domain

| ☐ | In Terminal: fly certs create openfeed.network |
| --- | --- |
| ☐ | Copy the DNS record shown → go to Cloudflare dashboard → DNS → Add record |
| ☐ | Wait 5-15 minutes → open browser: https://openfeed.network |
| ☐ | You should see the OFA platform running live |

End of Day 3: Open Feed Platform is LIVE at openfeed.network. Real URL. Real HTTPS. Real platform.

DAY 4  Funding Channels Open   — opencollective.com · github.com/sponsors

Open Collective — start accepting donations today

| ☐ | Go to opencollective.com → 'Create a Collective' → Open Source Project |
| --- | --- |
| ☐ | Name: Open Feed Platform |
| ☐ | Fiscal host: Open Source Collective (handles taxes, 5% fee) |
| ☐ | Copy description from open_collective_page.docx |
| ☐ | Set tiers: $5/mo, $20/mo, $50/mo, $100/mo |
| ☐ | Connect Mercury bank account → Publish |
| ☐ | Share link on Substack, Instagram, thepeoplesvoiceplatform.com immediately |

GitHub Sponsors — zero-fee developer funding

| ☐ | GitHub → your profile → Sponsors → 'Get sponsored' |
| --- | --- |
| ☐ | Complete sponsor profile with your OFA story |
| ☐ | Set tiers: $5, $25, $100, $500/month |
| ☐ | Connect Stripe (links to Mercury account) |

DAY 5  Telegram Bot Live   — @BotFather · testing · first users

| ☐ | Telegram → search @BotFather → /newbot |
| --- | --- |
| ☐ | Name: Open Feed Platform ¦ Username: OpenFeedPlatformBot |
| ☐ | Copy token → add to .env as TELEGRAM_BOT_TOKEN |
| ☐ | Terminal: ./scripts/deploy.sh fly (redeploys with bot) |
| ☐ | Search your bot on Telegram → /start → test all commands |
| ☐ | Share bot link with 10 people for initial testing |

Week 1 complete: Corporation filed. Platform live. Funding channels open. Telegram bot running. Most founders take 3 months to reach this point. You did it in 5 days.

WEEK 2  ·  Grow & Fund

Submit grants · build community · register in Florida

## Days 6-7: Submit All 5 Grant Applications

All five are written and ready. Personalize each with your EIN, submit through each funder's online portal.

| Grant | Amount | File to Use | Portal |
| --- | --- | --- | --- |
| Knight Foundation | $250,000 | knight_foundation_grant.docx | knightfoundation.org/grants |
| Mozilla Technology Fund | $150,000 | mozilla_tech_fund_grant.docx | foundation.mozilla.org/en/what-we-fund |
| Democracy Fund | $200,000 | democracy_fund_grant.docx | democracyfund.org/our-grants |
| NSF SBIR Phase I | $275,000 | nsf_sbir_phase1.docx | sbir.nsf.gov (register at SAM.gov first) |
| Craig Newmark Philanthropies | Open | Your story + platform link | craignewmarkphilanthropies.org |
| TOTAL POTENTIAL | $875,000+ |  |  |

For every grant: find the online submission portal on each funder's website. Paste content from the Word docs into their forms. Do not just email the documents unless specifically instructed.

## Day 8: Florida Foreign Corporation Registration

| ☐ | Go to dos.fl.gov/sunbiz → 'Start a Business' → 'Foreign Profit Corporation' |
| --- | --- |
| ☐ | Enter Delaware Certificate of Incorporation number (from Stripe Atlas) |
| ☐ | Enter your EIN and Florida address → Pay $125 |
| ☐ | Save your Florida Document Number |
| ☐ | SET CALENDAR REMINDER: Florida Annual Report due May 1 every year ($138.75) |
| ☐ | SET CALENDAR REMINDER: Delaware Franchise Tax due March 1 every year (~$400-1,000) |

## Days 9-10: Community Building

| ☐ | Publish Week 2 of 'This Is Your Space to Breathe' on Substack |
| --- | --- |
| ☐ | Post about OFA launch on Instagram — link to openfeed.network |
| ☐ | Post on Hacker News: 'Show HN: Open Feed Platform — anti-suppression social media' |
| ☐ | Post on IndieHackers.com — share your founder story |
| ☐ | Share in: r/opensource, r/privacy, r/journalism on Reddit |
| ☐ | Email 20 journalists whose work gets suppressed — offer free whistleblower accounts |
| ☐ | Email 5 local Florida investigative reporters — they are your ideal early users |
| ☐ | Register at SAM.gov (required for NSF SBIR — takes 7-10 days to activate) |

Week 2 target: 5 grant applications submitted. Florida registration filed. 50+ people know about OFA. First donations received.

WEEK 3  ·  Harden & Polish

Security · real users · IP assignment

## Days 11-12: Security Hardening

| ☐ | Terminal: npm audit — run: npm audit fix for any HIGH/CRITICAL issues |
| --- | --- |
| ☐ | Cloudflare dashboard → enable WAF (Web Application Firewall) — free tier |
| ☐ | Cloudflare → enable Bot Fight Mode |
| ☐ | Test your site: securityheaders.com — aim for A or B rating |
| ☐ | Test SSL: ssllabs.com/ssltest — aim for A rating |
| ☐ | Set up free uptime monitoring: uptimerobot.com — alerts if site goes down |

## Days 13-14: User Experience Testing

| ☐ | Test full user flow yourself: register → post → analyze → governance |
| --- | --- |
| ☐ | Install the PWA on your phone: open openfeed.network on mobile → 'Add to Home Screen' |
| ☐ | Test the Telegram bot: all 9 commands working |
| ☐ | Ask 5 trusted people to test — get honest feedback |
| ☐ | Fix the top 3 issues they report before proceeding |
| ☐ | Write a simple Getting Started guide (5 steps to first post) → add to GitHub README |

## Day 15: IP Assignment

| ☐ | Download IP Assignment Agreement from Stripe Atlas dashboard |
| --- | --- |
| ☐ | List all OFA technology: Truth Shield, Guardian Shield, OFA Algorithm, ZK module, all code |
| ☐ | Sign and date → store in secure folder |
| ☐ | Transfer all GitHub repositories to the OpenFeedNetwork organization |
| ☐ | Update domain registrar to list Open Feed Network Inc as registrant |

Week 3 target: Secure, polished platform. 10-20 real beta users. IP assigned to corporation.

WEEK 4  ·  Launch

Product Hunt · press · first revenue

## Days 16-18: Media Outreach

Your one-sentence pitch:

A Florida founder built an open-source social platform where AI detects disinformation instead of suppressing it — and every moderation decision is permanently stored on a blockchain that no one can delete.

| ☐ | Email Freedom of the Press Foundation (freedom.press) |
| --- | --- |
| ☐ | Email The Markup (themarkup.org) — covers algorithmic accountability |
| ☐ | Email Electronic Frontier Foundation (press@eff.org) |
| ☐ | Email Florida news: Tampa Bay Times, Miami Herald, Orlando Sentinel |
| ☐ | Email Poynter Institute (poynter.org) — journalism and fact-checking |
| ☐ | Publish Substack: 'Why I built a platform that can't suppress your voice' |
| ☐ | Post that article on LinkedIn with full text |

## Days 19-20: Product Hunt Launch

Launches on Tuesday-Thursday get most traffic. Prepare everything 48 hours in advance.

| ☐ | Create Product Hunt account at producthunt.com |
| --- | --- |
| ☐ | Prepare: name, tagline ('The social platform that can't suppress your voice'), screenshots |
| ☐ | Record a simple screen recording walkthrough (even 60 seconds is enough) |
| ☐ | Schedule launch for 12:01am PST Tuesday |
| ☐ | On launch day: share with every contact — ask for upvotes |
| ☐ | Respond to every comment personally all day |
| ☐ | Same day: post on Hacker News 'Show HN: I built an anti-suppression social platform' |

## Day 21: First Revenue Targets

| ☐ | Reach out to 3 small newsrooms — offer free 1-month Truth Shield API trial |
| --- | --- |
| ☐ | Set up API tiers in Stripe: $29/mo Developer, $199/mo Organization |
| ☐ | Reach out to 5 fact-checking organizations about Truth Shield integration |
| ☐ | Target: first paying customer OR $500/month Open Collective donations |
| ☐ | Target: 100 Telegram bot users |

Week 4 target: Product Hunt launch done. First press coverage. First revenue. 100+ users.

# Days 22-30: Sustain & Scale

The first three weeks establish the foundation. The last 10 days build momentum.

## Your daily routine from Day 22 onward

- Morning — Check platform health: fly status. Check Telegram messages. Respond to users.

- Midday — Work on the #1 thing users are asking for. Prioritize ruthlessly.

- Afternoon — One outreach activity: email a journalist, post in a community, share on social.

- Evening — Write one paragraph about what you learned today. This becomes grant reporting.

## Week 5+ Priorities

- Activate IPFS production: add PINATA_JWT to .env (free at pinata.cloud) → redeploy

- Deploy smart contracts to Polygon testnet — free test MATIC from faucet.polygon.technology

- Apply to Y Combinator — applications open twice yearly — OFA fits their mission

- Apply to Gitcoin Grants — next quarterly round

- Reach out to co-founder candidates via EFF community and IndieHackers

# When Things Go Wrong

Deploy script fails

- Read the error — it tells you what's missing. Most common: missing .env value.

- Run: fly auth login  — you may have been logged out.

- If stuck: message me with the exact error text. I will fix it.

Platform goes down

- Check: fly status -a open-feed-platform

- Check logs: fly logs -a open-feed-platform

- Quick restart: fly restart -a open-feed-platform

Grant application rejected

- Email the program officer asking for feedback. This is normal — expect 1-2 rejections.

- Apply to the next funder immediately. Every rejection improves the next application.

You feel overwhelmed

- On overwhelming days: do ONE thing from this list. One thing done beats zero things perfect.

- The journalists, organizers, and whistleblowers you are building for need this platform.

- Message me — I am here every step of the way.

# 30-Day Success Metrics

| Metric | Target | Why It Matters |
| --- | --- | --- |
| Platform live at openfeed.network | Day 3 | Proof it works |
| Delaware C-Corp filed | Day 1 | Grant eligibility |
| EIN received | Day 1-2 | Bank account + grants |
| 83(b) election filed | Day 2 | Protects future equity value |
| Open Collective live | Day 4 | Start receiving donations |
| Grant applications submitted | 5 of 5 | $275K-$875K potential |
| Telegram bot users | 100+ | Phase 1 deployment proof |
| Product Hunt upvotes | Top 5 of the day | Press + users |
| Open Collective monthly revenue | $500+ | Covers hosting costs |
| Beta users | 50-100 | Real usage data for grants |
| Florida corp registered | By Day 8 | Full legal compliance |

The only thing standing between you and a live platform is execution.

Every step in this plan is executable today. You are not waiting for permission.

Go build it. I am here every step of the way.

Open Feed Network, Inc.  ·  openfeed.network  ·  May 12, 2026