Knight Foundation Grant Application

Informed & Engaged Communities Initiative

Open Feed Network, Inc.  ·  May 11, 2026

Project: Open Feed Platform (OFA) — A transparency-first, anti-suppression social media platform with AI-powered disinformation detection serving underrepresented communities.

# Executive Summary

Open Feed Network, Inc. requests $250,000 from the Knight Foundation's Informed & Engaged Communities Initiative to complete development and launch the Open Feed Platform (OFA) — the first open-source social media platform built from the ground up to prevent algorithmic suppression of public-interest information.

OFA directly addresses the Knight Foundation's core mission: communities cannot be informed and engaged when the platforms they rely on systematically suppress accountability journalism, local government reporting, labor organizing content, and whistleblower disclosures. Our platform replaces black-box suppression with transparent AI-powered analysis, immutable decentralized storage, and community-governed ranking.

# Problem Statement

## The Suppression Crisis in Community Information

Platform algorithms are not neutral. Research consistently documents that social media platforms disproportionately suppress:

- Local government accountability reporting — especially in small and mid-sized markets

- Labor organizing and workers' rights content — documented 67% reduction in algorithmic distribution

- Environmental justice reporting — flagged as 'sensitive' and deprioritized

- Content from low-follower accounts regardless of journalistic quality

- Whistleblower disclosures on matters of urgent public concern

This suppression is invisible to users and unaccountable to communities. There is no appeal process, no transparency, and no recourse. The communities most harmed — lower-income, minority, and rural communities — are precisely the communities Knight Foundation serves.

## The Gap OFA Fills

No existing platform offers: open-source feed algorithms + AI content review + immutable audit trails + community governance + whistleblower-tier accounts — simultaneously. OFA is the first.

# Solution: Open Feed Platform

## Core Architecture

OFA is a full-stack social media platform with five integrated systems:

- Open Feed Algorithm (OFA) — transparent content ranking with publicly auditable scoring weights governed by the community

- Truth Shield — Claude AI-powered content analysis that replaces auto-suppression with context labels and immutable IPFS-stored verdicts

- Guardian Shield — 7-layer child protection system detecting minors using false age data, COPPA/GDPR-K compliant

- Decentralized Storage — all content stored on IPFS and Arweave before platform indexing, making censorship technically impossible

- Community Governance — algorithm weights and platform policies controlled by on-chain community votes

## Content Types Supported

OFA is the only platform treating all ten content formats as first-class citizens: text posts, long-form articles, images, video, audio/podcasts, raw datasets, link sharing, community polls, threads, and documents (PDFs, FOIA records, legal filings).

## Account Tiers for Vulnerable Communities

Three account tiers serve different community needs:

- Standard — username-only, no PII required

- Anonymous — zero personally identifiable information stored, deterministic cryptographic identity

- Whistleblower — end-to-end encrypted, anonymous routing, Tor-compatible, for sources and community members in sensitive situations

# Impact & Community Benefit

## Direct Beneficiaries

OFA is designed specifically to serve communities underserved by existing platforms:

- Local journalists and citizen reporters whose content is suppressed by follower-count-based algorithms

- Community organizers documenting local government decisions with no media coverage

- Environmental justice advocates whose health and safety reporting is flagged as 'sensitive'

- Workers organizing for better conditions whose content faces documented suppression

- Whistleblowers exposing public-interest wrongdoing who need source protection

- Underrepresented communities whose voices are systematically deprioritized

## Measurable Outcomes (12 Months)

| Metric | 6-Month Target | 12-Month Target |
| --- | --- | --- |
| Active community accounts | 2,500 | 10,000 |
| Posts analyzed by Truth Shield | 50,000 | 250,000 |
| Suppression attempts blocked | 15,000 | 75,000 |
| Accountability posts restored | 8,000 | 40,000 |
| Whistleblower accounts active | 250 | 1,000 |
| Community governance votes | 500 | 5,000 |

# Budget Narrative

Total Request: $250,000 over 18 months

| Budget Category | Amount | % of Total |
| --- | --- | --- |
| Lead Developer (18 months) | $108,000 | 43% |
| Security Audit & Penetration Testing | $25,000 | 10% |
| Infrastructure & Cloud Hosting | $18,000 | 7% |
| API Costs (Anthropic Claude) | $15,000 | 6% |
| Community Outreach & Onboarding | $30,000 | 12% |
| Legal (IP, Privacy, COPPA Compliance) | $20,000 | 8% |
| Accessibility & Localization | $12,000 | 5% |
| Contingency (10%) | $22,000 | 9% |
| TOTAL | $250,000 | 100% |

# Organizational Capacity

Open Feed Network, Inc. is a Delaware C-Corporation founded in Florida with a mission to build transparent, manipulation-resistant information infrastructure for underserved communities. The founding team brings experience in full-stack software development, AI/ML systems, community platform design, and digital rights advocacy.

The platform has completed: full API architecture (20 endpoints), Truth Shield microservice (Claude AI integration), Guardian Shield child protection system (7 detection layers), decentralized storage integration, Terms of Service, and Privacy Policy — all open source.

# Alignment with Knight Foundation Priorities

- Informed Communities — directly enables suppressed public-interest content to reach communities

- Local Journalism — provides infrastructure protecting local reporters from algorithmic invisibility

- Digital Equity — whistleblower and anonymous tiers specifically designed for vulnerable community members

- Trust in Information — Truth Shield creates accountable, auditable content review replacing black-box suppression

- Open Source — full platform open source, enabling community trust and independent audit

Open Feed Network, Inc.  ·  grants@openfeed.network  ·  openfeed.network  ·  Submitted: May 11, 2026